The following RACI matrix (R = Responsible, A = Accountable, C = Consulted and I = Informed) describes the level of responsibility/contribution of each of the FHIR governance groups as well as other stakeholders and contributors on primary FHIR-related activities:

| Activity (as described above under Work Products and Contributions) | CTO | TSC | FGB | FMG | MnM | FHIR WG | ARB | HL7 AP/ Product Dir | Steering Divisions | SME[[1]](#footnote-1) | HL7 members & impl's | Marketing | Technical Svcs[[2]](#footnote-2) | Educat'n |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appoint members to the FGB | R | A | C | I | I | I | I | I | C | C | I | I | I | I |
| Appoint members to the FMG | I | A | R | I | I | I | I | I | C | C | I | I | I | I |
| Define and maintain FHIR principles | I | A | R | C | C | C | C | I | I | C | I | I | I | I |
| Manage resource definition space | I | I | A | R | C | C | I | I | I | C | I | I | I | I |
| Assign/revoke resource responsibility | I | A | R | C | I | I | I | I | C | C | I | I | I | I |
| Approve FHIR project scope statements | I | A | C | C | I | C | I | I | R | C | I | I | I | I |
| Define QA processes | I | C | A | R | C | C | C | C | I | C | I | I | I | I |
| Enforce guidelines & QA practices | I | I | A | R | C | C | I | C | C | I | I | I | I |  |
| Measure & report on FHIR metrics | I | I | A | R | C | I | I | C | I | I | I | C | C |  |
| Coordinate FHIR Training | I | I | A | R | C | I | I | C | C | C | I | I | I |  |
| Coordinate FHIR Tooling Development & acquisition | I | I | C | A | C | C | I | C | I | C | I | I | R\* |  |
| Define FHIR metrics | I | I | A | C | R | C | C | I | C | C | I | I | I |  |
| Develop FHIR methodology, guidelines, best practices & validation rules | I | I | A | C | R | C | C | I | I | C | I | I |  |  |
| Resolve FHIR methodology issues | I | I | A | C | R | C | C | I | I | C | I | I |  |  |
| Maintains methodology portions of FHIR specification | I | I | A | I | R | C | C | I | I | C | I | I |  |  |
| Internal community engagement | I | I | A | R | C | C | I | C | I | I | I | C |  |  |
| External community engagement | I | A | R | C | I | I | I | I | I | C | I | C | I |  |
| Connectathon (as community engagement) | I | I | A | R | C | C | I | I | I | C | I | C | C |  |
| Connectathon goals and objectives | I | A | R | C | C | C | C | I | I | C | I | C | I |  |
| Connectathon agendas and execution | I | I | A | R | C | C | I | C | I | I | I | C | C |  |
| Marketing | C | C | A | C | C | I | C | C | I | I | I | R | I | I |
| Maintain FHIR Infrastructure portion of specification |  |  |  | A | C | R |  |  |  |  |  |  |  |  |

1. Could be anyone inside or outside HL7 deemed to have a particular interest or expertise in the subject being considered and will vary by Activity and occasion. [↑](#footnote-ref-1)
2. Electronic Services, Tooling, and Publishing [↑](#footnote-ref-2)